**Srikanth Sprint-1 [19/MAR/2025 – 1/APR/2025]**

|  |  |
| --- | --- |
| Story Points | Tasks |
| 15.5 SP | NEXT Functional Tickets [Writing Testcases & Validation] |
| 2-SP | CFA Regression Testing |
| 1-SP | PR Review |
| 2.5 SP | All Meetings |
| **21- SP** | **Total Story Points** |
| **12.5 - SP** | **Available Story Points for Sprint-1** |
| **8.5** | **Extra Load Story Points** |

Meetings

============================================================

128-Min Ramki

081-Min Artemis Team Meeting with Ramki

100-Min Artemis Activity Meeting With ESP

069-Min CFA-QA internal meetings

122-Min Santhosh

054-Min Subha

032-Min Abhi

015-Min Priya

032-Min Other Team Members

Sprint Tickets:  
[Customer Facing Apps (CFA) - Issues - Jira](https://artemishealth.atlassian.net/jira/software/c/projects/PP/issues/?jql=project%20%3D%20%22NEXT%22%20AND%20sprint%20%3D%202419%20AND%20type%20IN%20%28Bug%2C%20Task%2C%20Story%29%20ORDER%20BY%20cf%5B10258%5D%20ASC%2C%20created%20DESC)